## Slide 1: Implementation of AD

## Slide 2: Meeting with Fredrik
Located important features of the code
Shared experiences with the code
Overview of params and data types

## Slide 3: Test of AD in Matlab
Grad being 0
  MATLAB Symbolic: 0.000333 s., AD: 0.004680 s.
  Python Symbolic: 0.000496 s., AD: 0.001820 s.
Semi-random large gradient calculation running 10000 times: MATLAB AD 3.3 times slower than python pytorch AD.

## Slide 4: Integration of AD into Optimisation Algorithm
Chose to try MATLAB, as much more code supposedly would come for free.
Error metric script
  Copy paste and altered to an AD-version
  Begins where SH coefficients combine with SH functions
  Ends where error is calculated.
Goal is to implement a forward pass using a dlarray
  (Deep Learning arrays)
  Dlfeval of a function creates a computational graph
  Backwards pass happens by calling dlgradient with expression and variable.

## Slide 5: Status on implementation
SAXS_AD_forward_backward
  Script that creates a dlarray from SH coefficients (a_temp)
  Then calls the cost function using dlfeval
SAXS_AD_cost_function
  Copy paste of the forward pass of the original script
  Implements equations in literature
  Does interpolation from voxels to reciprocal intensities
  Calculates error for given projection
  Additionally, Call dlgradient  Computes coeffient gradients

## Slide 6: Issues with implementation
MEX-functions
  Cannot imagine that there exist C-support for dlarrays
  No results from searching for it
  Hence, the optimised bottle necks are no longer optimised
  However, Bsxpagemult.c was replaced by the efficient MATLAB-function pagemtimes
Interpolations
  Bilinear interpolation implemented as MEX-function for speed.
  Switched to Nearest-neighbour interpolation in MATLAB. Had errors, though.
  Not recommended to transfer data between dlarrays, which has to be done when one changes from voxels to projections.
  Interpolation, gradients etc of one projection = 732s.
    Forward pass is 83s
    Gradient calculation is 649s.

## Slide 7: Issues with implementation
Upsampling and filter
  Interferes with dlarrays
  Set to False

## Slide 8: Original script
C-functions give increase in computational speed
Bilinear interpolation gives higher resolution
  And is faster due to MEX C-function.
Timed test:
  Forward with Bilinear: 2.7 s
  (Forward with Nearest: 13 s)
  Backward symbolic: 0.1 s
  Total: 13.1 s
Note: arb_backprojection not included when doing AD
  Believe not necessary to interpolate back to 3D structure from 2D.

## Slide 9: Comparison
Error_norm = 0.8 with bilinear interpolation etc.
Error_norm = 0.8 with new script.
Profile of forward /forward + backward pass AD
  Most is references to dlarrays.
Results
  Nearest interpolation naturally gives slightly different result than bilinear interpolation
    But similar order of magnitude and direction
  Saved gradient to coefficients in all three cases
  Reshaped dlarray-computed grads from 1D to 3D
    Seems to be identical to symbolic gradients by manual inspection.

## Slide 10: Plan forward?
Look at matlab.engine and pytorch implementation once more
  Can more easily optimise the code and prevent the bulk of time consumption
Estimated time consumption optimise a0
  732s per projection
  255 projections in parallel with 4 cores
  20 iterations + linesearch
  ++
However, also some optimisation potential in MATLAB
  E.g. Should not use dlarrays when only doing forward pass
Also, AD of orientations not implemented yet.
Smaller sample test run
Visualise differences in grads.

## Slide 11: Update
Plots
Raw AD a0 (a2,a4,a6) implementation finished
  With an assumption. (Traced dlarray issue)
  With changes in nearest neighbour interpolation. Must have been wrongly implemented
Timings ny4nx4
  Bilinear ny4nx4: 0.06s (approx)
  AD ny4nx4: 0.112s
Questions server, files, and matlab

## Slide 12: Next
Options:
  Implement bilinear interpolation AD
  Do not remember initial params regarding volume_upsampling and filter
    Test effect of these
    Finish a0: Look at volume upsampling and filter for AD
  Continue with AD for orientation
  Test out server
No voxels corresponding to image. Fix issue.
Do AD orientation